IMPLEMENTATION GUIDE

Build Prompt Playbook

NCLEX Practice & Mock Examination Platform

Step-by-step prompts for building the platform with Claude Code, one feature at a time.

Document ID: NCLEX-IMP-01

Version 1.0  ·  14 October 2026

Status: Working document

Prepared by: Muritala .T. Aliyu

Document information

| Document | Build Prompt Playbook |
| --- | --- |
| Document ID | NCLEX-IMP-01 |
| Version | 1.0 |
| Date | 14 October 2026 |
| Status | Working document |
| Prepared by | Muritala .T. Aliyu |
| Purpose | Prompts to paste into Claude Code to build the MVP feature by feature, reviewing each feature before starting the next. |
| Technology stack | Next.js (frontend), .NET 10 / ASP.NET Core (backend), PostgreSQL 16 (database) |

Documents these prompts rely on

Every feature prompt points Claude Code at sections of these approved design documents. Keep the markdown versions in the repository docs/ folder up to date: Claude reads those, not the Word copies.

| Reference | Title | File in repository |
| --- | --- | --- |
| NCLEX-TDD-01 | System Architecture | docs/architecture.md |
| NCLEX-TDD-02 | Database Design | docs/database.md |
| NCLEX-TDD-03 | API Specification | docs/api.md |
| NCLEX-TDD-04 | Interfaces Specification | docs/interfaces.md |
| PRD v1.0 | Product Requirements Document (August 2026) | Shared separately |

Contents

1. How to use this playbook

1.1 The loop for every feature

1.2 Why the prompts are structured this way

2. Before you start

3. One-time setup: project rules (CLAUDE.md)

4. Feature roadmap

5. Standard prompts for every feature

6. Feature prompts

F00: Project foundation

F01: Accounts: sign up, log in, sessions

F02: Email delivery, verification and password reset

F03: Account settings and security hardening

F04: Taxonomy, question model and item-type framework (MC, SATA)

F05: Remaining MVP item-type graders

F06: Question banks and prebuilt test sets

F07: Custom test builder

F08: Attempt engine: start, autosave, navigate, drafts

F09: Timers, pause and resume

F10: Grading, results and review

F11: Player renderers for all MVP item types, plus accessibility

F12: Notifications (in-app, SSE, email) and reminders

F13: Performance analytics, history and dashboard

F14: Content authoring and review console

F15: Content flags and moderation

F16: Production readiness

6.1 Phase 2 and 3 features (template)

7. Reusable prompts while you read and change the code

8. Tips for efficient sessions

# 1. How to use this playbook

This playbook gives you a set of ready-made prompts for building the NCLEX Practice Platform with Claude Code, one feature at a time. Each feature is a thin vertical slice: database, backend, frontend and tests. Each one ends in a working, runnable increment that you read and understand before moving on.

Each prompt is written to be pasted into Claude Code, opened in the repository root (Nclex-Practice/).

## 1.1 The loop for every feature

- Start fresh. Open a new Claude Code session (or run /clear). Your project rules in CLAUDE.md and the walkthroughs of earlier features give Claude all the context it needs. A clean session per feature keeps it focused and cheap.

- Paste the feature prompt (section 6). Claude reads the referenced design sections, then replies with a plan and stops.

- Review the plan. Ask questions or adjust scope, then reply go.

- Claude builds the feature on its own branch, in small commits, with tests. It runs the build and tests before saying it's done.

- Claude writes a walkthrough in docs/features/ that explains the feature file by file, then stops. It never starts the next feature on its own.

- You read the code. Use the reusable prompts (section 7) to get explanations or request changes.

- Close the feature. Use the "Finish feature" prompt to merge it, then start the next feature in a new session.

## 1.2 Why the prompts are structured this way

| Technique | Benefit |
| --- | --- |
| Project rules live in CLAUDE.md (loaded automatically) | Feature prompts stay short and every session follows the same conventions |
| Each prompt points to exact design-doc sections | Claude reads only what it needs, and the code matches the approved design |
| Plan first, then wait for go | You catch misunderstandings before any code is written |
| Explicit "Out of scope" list | Prevents Claude from building ahead and making a feature too big to review |
| "Done when" checklist | Gives Claude and you an objective finish line |
| Walkthrough document per feature | Gives you a guided reading order through the code and a record of decisions |
| One branch per feature | Easy to review the diff, revert or rework one feature without touching others |

# 2. Before you start

Install:

- .NET 10 SDK (dotnet --version should show 10.x)

- Node.js 22 LTS or newer, and npm

- Docker Desktop (for PostgreSQL, Redis, MinIO and Mailpit locally)

- Claude Code (CLI or the VS Code extension)

- Git

Prepare the repository:

- Make sure the approved design docs are in docs/ (architecture.md, database.md, api.md, interfaces.md) and committed to main. Every prompt refers to them by section number.

- The empty folders nclex-be/ and nclex-fe/ will be filled by feature F00.

# 3. One-time setup: project rules (CLAUDE.md)

Paste this prompt once, in the first session. It creates CLAUDE.md at the repository root. Claude Code loads this file automatically at the start of every session, so these rules apply to every feature without repeating them.

Create a file named CLAUDE.md in the repository root with exactly the content below,
then commit it to main with the message "Add project rules for Claude Code".
Do not change anything else.

      
---8<--- CLAUDE.md content starts ---8<---
# NCLEX Practice Platform: project rules

      
## What we are building
An NCLEX-RN/PN practice and mock-exam web platform. The approved design is the source of truth:
- docs/architecture.md   system architecture and key designs (timers, autosave, grading, notifications)
- docs/database.md       PostgreSQL schema (DDL is authoritative for table/column names)
- docs/api.md            REST API contract (/api/v1)
- docs/interfaces.md     item-type payloads, grader interface, frontend routes/components, accessibility
Read the sections a task references before writing code. If the design is ambiguous or seems wrong,
stop and ask me. Never silently diverge from it.

      
## Stack
- nclex-fe: Next.js (App Router) + TypeScript (strict), TanStack Query, Zustand, react-hook-form + Zod,
  dnd-kit, Recharts. API types/client generated from the backend OpenAPI document (never hand-written).
- nclex-be: .NET 10, ASP.NET Core controllers, EF Core 10 + Npgsql, FluentValidation, Hangfire
  (PostgreSQL storage), StackExchange.Redis, Serilog + OpenTelemetry. Solution layout exactly as in
  docs/architecture.md section 4 (Nclex.Domain, Nclex.Application, Nclex.Infrastructure, Nclex.Api,
  Nclex.Worker, tests/).
- Database: PostgreSQL 16. Local services via docker compose (Postgres, Redis, MinIO, Mailpit).
- Tests: xUnit + Shouldly + Testcontainers (backend); Vitest + React Testing Library (frontend);
  Playwright (end-to-end, from F16).

      
## How we work: one feature at a time
1. I give you one feature (Fxx). Before writing code, reply with a short PLAN:
   files you will create/change, DB migration, endpoints, screens, tests, and any questions.
   Then STOP and wait for me to reply "go".
2. Work on a branch named feature/fxx-short-name created from main.
3. Build only what the feature lists. Anything listed under "Out of scope" waits for its own feature.
   If you notice something needed later, write it under "Follow-ups" in the walkthrough instead of building it.
4. Commit in small, logical steps (for example: migration, domain, application, API, frontend, tests).
   Conventional commit messages: feat(fxx): ..., test(fxx): ..., docs(fxx): ...
5. Before saying you are done: dotnet build, dotnet test, and in nclex-fe npm run lint, npm run typecheck,
   npm test, all passing. Report the actual results. Never claim something passes without running it.
6. Write the walkthrough docs/features/Fxx-short-name.md (template below), commit it, then STOP.
   Never start the next feature, and never merge to main, until I say so.

      
## Code style
- Optimise for a reader who is learning the codebase: clear names, small classes and functions,
  one responsibility each. Prefer straightforward code over clever code.
- Comments explain WHY (business rule, design-doc reference such as "see architecture.md 5.1"),
  not WHAT. Public domain types get XML doc comments.
- Backend: vertical slices in Nclex.Application/<Feature>/; controllers stay thin; graders and timer
  maths are pure functions in Nclex.Domain; inject TimeProvider for anything time-based; async all the way;
  errors returned as ProblemDetails with the codes in docs/api.md section 1.
- Database: snake_case naming convention; one EF Core migration per feature, named Fxx_<Name>;
  migrations must match docs/database.md DDL (types, constraints, indexes).
- Frontend: feature folders under src/features/<feature>/; server state in TanStack Query; no
  access tokens in localStorage; every interactive element keyboard-accessible (docs/interfaces.md 4).
- Security: never send answer_key or rationale to a candidate before the reveal rules allow it;
  never log passwords, tokens or answer keys.
- Do not add dependencies beyond the stack above without asking me first.

      
## Walkthrough template (docs/features/Fxx-short-name.md)
1. Summary: what the feature does for the user, in 3 to 5 sentences.
2. How to try it: exact commands, URLs, sample requests, and test accounts.
3. Reading order: a numbered list of files to read, in order, each with one line on its role.
4. Request flow: trace one main request end to end (UI, then API, Application, Domain, database, and back).
5. Database changes: tables/columns/indexes added and why.
6. Key decisions and deviations: anything that differs from the design docs and why.
7. Tests: what is covered and how to run them.
8. Follow-ups and known limitations.
9. Try it yourself: 2 or 3 small exercises to modify this feature (for learning).
---8<--- CLAUDE.md content ends ---8<---

If you change a rule later (for example a new library), edit CLAUDE.md and commit it. Every new session picks up the change.

# 4. Feature roadmap

The MVP is split into 17 features. Each depends only on the features before it, and each one leaves the application in a working state.

| ID | Feature | Builds on | Main design references |
| --- | --- | --- | --- |
| F00 | Project foundation | none | architecture §3, §4, §8; api §1, §9 |
| F01 | Accounts: sign up, log in, sessions | F00 | api §2; database §2.2; architecture §6 |
| F02 | Email delivery, verification and password reset | F01 | api §2; database §2.2, §2.8 (email_outbox); architecture §5.5 |
| F03 | Account settings and security hardening | F02 | api §2; architecture §6; database §2.9 (audit_events) |
| F04 | Taxonomy, question model and item-type framework (MC, SATA) | F00 | database §2.3, §2.4; interfaces §1, §2.1, §2.2, §3; architecture §5.4 |
| F05 | Remaining MVP item-type graders | F04 | interfaces §2.3 to §2.9, §3 |
| F06 | Question banks and prebuilt test sets | F04 | database §2.5; api §3 |
| F07 | Custom test builder | F06 | architecture §5.7; api §3; database §2.7 (user_question_history) |
| F08 | Attempt engine: start, autosave, navigate, drafts | F06 | architecture §5.2, §5.3; database §2.6; api §4; interfaces §5.3, §5.4 |
| F09 | Timers, pause and resume | F08 | architecture §5.1; api §4 |
| F10 | Grading, results and review | F09, F05 | architecture §5.5; database §2.7; api §4 |
| F11 | Player renderers for all MVP item types, plus accessibility | F10 | interfaces §2, §4, §5.4 |
| F12 | Notifications (in-app, SSE, email) and reminders | F10 | architecture §5.6; database §2.8; api §6; interfaces §5.5, §5.6 |
| F13 | Performance analytics, history and dashboard | F10 | database §2.7; api §5; interfaces §5.2 |
| F14 | Content authoring and review console | F05 | api §8; database §2.4; architecture §7 (content accuracy) |
| F15 | Content flags and moderation | F14, F12 | database §2.9; api §7, §8 |
| F16 | Production readiness | all | architecture §6 to §9 |

Order tip: F04 and F05 only need F00, so you can build them before or in parallel with the account features. Keep the order above unless you have a reason to change it: it lets you sign in and see your own data as early as possible.

# 5. Standard prompts for every feature

You'll use these short prompts in every feature loop, in addition to the feature prompt itself.

Approve the plan:

go

Adjust the plan before building:

Before you start, change the plan: <your changes>. Show me the updated plan, then wait for "go".

Ask for a progress check during a long feature:

Pause and summarise: what is done, what is left, and anything that differs from the plan. Then continue.

Finish the feature (after you have reviewed it):

I have reviewed Fxx. Make sure the build and all tests pass, then merge feature/fxx-... into main
with a merge commit, push main, and delete the feature branch. Report the final test results.

# 6. Feature prompts

Paste one feature prompt per session. Each prompt assumes the rules in CLAUDE.md.

## F00: Project foundation

Feature F00: Project foundation.

      
Read first: docs/architecture.md sections 3, 4, 8 (local environment) and 9;
docs/api.md sections 1 (conventions, error format) and 9 (operations).

      
Build:
1. Backend solution in nclex-be/ with the exact project layout from architecture section 4
   (Nclex.Domain, Nclex.Application, Nclex.Infrastructure, Nclex.Api, Nclex.Worker, and the three test
   projects), project references following the dependency rule, and a Directory.Build.props
   (nullable enabled, warnings as errors, central package management).
2. Nclex.Api: controllers, Serilog request logging with a requestId, ProblemDetails via
   IExceptionHandler using the error format and codes in api.md section 1, JSON options
   (camelCase, enums as snake_case strings), built-in OpenAPI at /api/v1/openapi.json,
   GET /healthz and GET /readyz (checks Postgres; Redis reported as degraded-OK).
3. Nclex.Infrastructure: AppDbContext with Npgsql, snake_case naming, an empty initial migration
   F00_Initial enabling the pgcrypto and citext extensions.
4. Nclex.Worker: empty Generic Host that starts and logs, ready for later jobs.
5. docker-compose.yml at the repo root: postgres:16, redis:7, MinIO, Mailpit, with healthchecks
   and named volumes. Configuration via appsettings.Development.json and environment variables.
6. Frontend in nclex-fe/: Next.js App Router, TypeScript strict, ESLint, Vitest + RTL,
   TanStack Query provider, an app shell (top bar placeholder), and a /health page calling /readyz.
   Scripts: dev, build, lint, typecheck, test, and gen:api (generate typed client from the OpenAPI URL).
7. A root README section "Run locally" with the exact commands.
8. GitHub Actions workflow: backend (format check, build, test) and frontend (lint, typecheck, test, build).

      
Out of scope: any business tables or endpoints, authentication, Hangfire, Redis usage beyond the readiness check.

      
Tests: one API integration test (WebApplicationFactory + Testcontainers Postgres) proving /healthz and
/readyz return 200, and that an unhandled exception returns a ProblemDetails body with a requestId.
One frontend test for the health page.

      
Done when: docker compose up -d, dotnet run (Api), and npm run dev all work; the health page shows
"Postgres: OK"; npm run gen:api produces a typed client; all checks pass.

## F01: Accounts: sign up, log in, sessions

Feature F01: Accounts: sign up, log in, sessions.

      
Read first: docs/api.md section 2 (signup, login, refresh, logout, logout-all, GET/PATCH /me);
docs/database.md 2.1 (enums used here) and 2.2 (users, refresh_sessions);
docs/architecture.md section 6 (passwords, sessions, CSRF).

      
Build:
1. Migration F01_Accounts: enums exam_track, user_role, plan_tier; tables users and refresh_sessions
   exactly as in the DDL.
2. Argon2id password hashing (parameters from architecture section 6) behind an IPasswordHasher abstraction;
   password policy: length 10 to 128 (breached-password check can be a TODO noted in Follow-ups).
3. JWT access tokens (15 minutes) and opaque refresh tokens stored hashed, rotated on every use,
   with reuse detection revoking the whole family. Refresh token in an HttpOnly, Secure, SameSite=Strict
   cookie with Path=/api/v1/auth; /auth/refresh requires the X-Requested-With header.
4. Endpoints: POST /auth/signup, /auth/login, /auth/refresh, /auth/logout, /auth/logout-all,
   GET /me, PATCH /me. Request validation with FluentValidation. Errors: VALIDATION_FAILED,
   EMAIL_TAKEN, INVALID_CREDENTIALS, UNAUTHENTICATED.
5. Authorization setup: JWT bearer, a Role policy, and a CurrentUser accessor.
6. Frontend: /signup (email, password, track RN/PN, display name), /login, an auth provider that keeps
   the access token in memory only, silent refresh on load and before expiry, a protected route
   wrapper, a user menu with logout, and a placeholder /dashboard.

      
Out of scope: email verification and password reset (F02), change email/password and rate limiting (F03).

      
Tests: unit tests for token rotation and reuse detection; integration tests for each endpoint,
including wrong password, duplicate email, expired access token, refresh reuse revoking the family.
Frontend tests for the signup form validation and the protected route redirect.

      
Done when: I can sign up, land on /dashboard, refresh the browser and stay signed in, log out,
and log back in; all checks pass.

## F02: Email delivery, verification and password reset

Feature F02: Email delivery, verification and password reset.

      
Read first: docs/api.md section 2 (verify-email, resend, password forgot/reset);
docs/database.md 2.2 (email_tokens) and 2.8 (email_outbox only);
docs/architecture.md 5.5 (transactional outbox), 6 (email tokens), and the "Key library choices" table in 4.

      
Build:
1. Migration F02_EmailAndTokens: email_token_purpose enum, email_tokens, email_outbox.
2. An IEmailOutbox abstraction that inserts outbox rows inside the caller's transaction.
3. Nclex.Worker: EmailOutboxDispatcher BackgroundService polling every 2 seconds with
   FOR UPDATE SKIP LOCKED, retrying with backoff, marking rows sent or failed. SMTP sender
   configured for Mailpit locally; provider behind an IEmailSender interface.
4. Email templates (HTML + plain text) for verify_email and reset_password.
5. Signup now creates a verification token and an outbox row in the same transaction.
6. Endpoints: POST /auth/verify-email, /auth/verify-email/resend (max 3 per hour),
   /auth/password/forgot (always 202), /auth/password/reset (optionally revoke all sessions).
7. A VerifiedEmail authorization policy (it will protect non-sample attempts in F08).
8. Frontend: /verify-email?token=, /forgot-password, /reset-password?token=, and a dismissible
   "verify your email" banner on the dashboard with a resend button.

      
Out of scope: change email, security notifications, rate-limiting middleware (all F03).

      
Tests: integration tests for token expiry, single use, forgot-password not revealing unknown emails,
reset revoking sessions; a worker test proving an outbox row is sent and marked sent (use a fake sender).

      
Done when: signing up sends an email visible in Mailpit (http://localhost:8025); clicking the link
verifies the account; the forgot/reset flow works end to end; all checks pass.

## F03: Account settings and security hardening

Feature F03: Account settings and security hardening.

      
Read first: docs/api.md section 2 (POST /me/password, POST /me/email, POST /auth/email/confirm-change,
DELETE /me); docs/architecture.md section 6 (brute force, audit); docs/database.md 2.9 (audit_events only)
and 4 (account deletion rules).

      
Build:
1. Migration F03_Audit: audit_events.
2. Change password (re-authenticate with current password), change email (confirmation link to the
   new address, notice to the old one), delete account (re-authenticate; scrub PII as in database section 4).
3. Rate limiting with ASP.NET Core rate limiting middleware backed by Redis: login 5 per 15 minutes
   per (email, IP) and 50 per IP; temporary lock using users.locked_until with ACCOUNT_LOCKED (423)
   and retryAfterSec; 429 responses with Retry-After.
4. Security emails through the outbox: password changed, email changed, account locked, new-device sign-in.
5. Audit events for login success/failure, lock, password/email change, account deletion.
6. Frontend: /settings/account with profile, track, change password, change email, delete account
   (with an in-page confirmation step), and clear error messages for 423 and 429.

      
Out of scope: in-app security notifications (F12), SSO.

      
Tests: integration tests for lockout and unlock timing (fake TimeProvider), re-authentication failures,
email change confirmation, deletion scrubbing PII while keeping attempts anonymised.

      
Done when: six wrong passwords lock the account with a clear message; settings changes work and send
emails to Mailpit; all checks pass.

## F04: Taxonomy, question model and item-type framework (MC, SATA)

Feature F04: Taxonomy, question model and item-type framework, with Multiple Choice and SATA.

      
Read first: docs/database.md 2.1, 2.3, 2.4; docs/interfaces.md 1, 2 (intro table), 2.1, 2.2, 3;
docs/architecture.md 5.4; docs/api.md section 3 (GET /taxonomy only).

      
Build:
1. Migration F04_Content: enums item_type, difficulty_tier, cjmm_skill, version_status, question_status;
   tables client_needs_categories, body_systems, media_assets, case_studies, questions,
   question_versions (with the circular current_version_id FK), question_banks, question_bank_items.
2. Seed data: RN client-needs categories and weights from the PRD section 2.4 table, PN categories
   (ask me for the PN weights if they are not in the docs), body systems, CJMM skills.
3. Nclex.Domain/ItemTypes: the IItemTypeModule interface, the generic base class, GradeResult/GradeDetail,
   ItemTypeRegistry, and modules for multiple_choice and sata (payload records, ValidateAuthoring,
   ValidateResponse, MaxPoints, Grade, Present with a seeded shuffle).
4. Golden fixture test runner that loads fixtures/*.json per item type, plus fixtures for MC and SATA
   including the PRD +/- scoring examples (floor at 0).
5. A content import command (a small CLI or a Worker command) that loads questions from a JSON file,
   validates them with the item-type modules, and publishes them. Include a sample file with
   10 MC and 10 SATA RN questions with full per-option rationales (clearly marked as sample content).
6. GET /taxonomy?track=.

      
Out of scope: other item types (F05), admin authoring API/UI (F14), test sets (F06).

      
Tests: grader fixtures; authoring validation (missing per-option rationale is rejected); import is
idempotent; GET /taxonomy integration test.

      
Done when: the importer loads the sample questions, GET /taxonomy returns the tree, all checks pass.

## F05: Remaining MVP item-type graders

Feature F05: Remaining MVP item-type graders (backend only).

      
Read first: docs/interfaces.md 2.3 to 2.9 and 3; docs/architecture.md 5.4.

      
Build, in Nclex.Domain/ItemTypes, one module each with payload records, validators, grader and
golden fixtures (at least 6 cases each, including blank responses and edge cases):
select_n, matrix_mc, matrix_mr and multiple_response_grouping (shared grouped grader),
dropdown_cloze and dropdown_table (shared blank grader), highlight_text and highlight_table,
fill_blank_calc (parsing, rounding and tolerance), ordered_response (all_or_nothing and per_position).
Note the Select N scoring decision from interfaces 2.3 (per option by default, scoringOverride supported).
Extend the import sample file with 2 questions of each new type.
Register every module, and add a startup check that every MVP item type has a module.

      
Out of scope: frontend renderers (F11), phase 2 types.

      
Tests: fixtures for every type; validator tests (unknown ids, Select N over-selection, non-numeric calc
input); a test that the registry covers all MVP types.

      
Done when: dotnet test passes with all fixtures, and the importer loads the extended sample file.

## F06: Question banks and prebuilt test sets

Feature F06: Question banks and prebuilt test sets.

      
Read first: docs/database.md 2.5; docs/api.md section 3 (question-banks, test-sets list/detail);
PRD 5.5 (pre-built sets).

      
Build:
1. Migration F06_TestSets: test_set_kind, test_mode, reveal_mode enums; test_sets, test_set_items.
2. Seed (via the importer) one Sample set (is_sample=true, 10 items), one Comprehensive Practice set
   (tutor mode, untimed) and one Comprehensive Challenge set (exam mode, timed, pass_threshold 0.65).
3. Endpoints: GET /question-banks, GET /test-sets?track=&kind=prebuilt, GET /test-sets/{id},
   including "locked" for premium content and myLastAttempt as null for now.
4. A PlanTier authorization check reused later by attempts.
5. Frontend: /practice listing sets as cards (mode, item count, timing, sample/locked badges)
   and a set detail panel with a disabled "Start" button (enabled in F08).

      
Out of scope: starting attempts (F08), custom builder (F07).

      
Tests: integration tests for track filtering and tier locking; frontend test for the set card.

      
Done when: /practice shows the three seeded sets; all checks pass.

## F07: Custom test builder

Feature F07: Custom test builder.

      
Read first: docs/architecture.md 5.7; docs/api.md section 3 (custom available-count and POST /test-sets/custom);
docs/database.md 2.7 (user_question_history only).

      
Build:
1. Migration F07_QuestionHistory: user_question_history (it will be filled by grading in F10).
2. A pool query (hand-written SQL) filtering published current versions by track, tier, client needs
   (parent IDs expand to leaves), body systems, item types, difficulty, and pool mode
   (all, unused, incorrect, flagged).
3. Sampling proportional to test-plan weights when several categories are chosen, then random fill;
   case-study items kept together.
4. GET /test-sets/custom/available-count and POST /test-sets/custom (startNow is accepted but only
   returns the test set until F08). Error INSUFFICIENT_QUESTIONS with "available".
5. Frontend: /practice/custom builder form (categories tree, systems, item types, difficulty, pool,
   count, mode, reveal mode, timing) with a live available count (debounced).

      
Out of scope: starting the attempt (F08).

      
Tests: sampling unit tests with a fixed seed (proportions, no duplicates, case-study grouping);
integration tests for filters and INSUFFICIENT_QUESTIONS.

      
Done when: I can configure a set and see it created with the right number of items; all checks pass.

## F08: Attempt engine: start, autosave, navigate, drafts

Feature F08: Attempt engine (untimed): start, open with device lease, autosave, navigate, drafts.

      
Read first: docs/architecture.md 5.2 and 5.3; docs/database.md 2.6; docs/api.md section 4
(POST /attempts, GET list, GET /attempts/{id}, /open, GET item, PUT response, PATCH item, /navigate,
DELETE); docs/interfaces.md 5.3 and 5.4.

      
Build:
1. Migration F08_Attempts: attempt_status, submit_reason, item_state enums; attempts and attempt_items
   (all columns from the DDL, even those used in F09/F10).
2. Starting an attempt: settings snapshot, attempt_items created from the current published versions,
   sample-only rule for unverified users (EMAIL_NOT_VERIFIED), tier check, reuse an existing draft
   of the same prebuilt set.
3. Every mutation locks the attempt row (SELECT ... FOR UPDATE), checks ownership, status and the
   X-Attempt-Client lease (ATTEMPT_OPENED_ELSEWHERE). Autosave is idempotent using clientSeq.
   Item responses are validated by the item-type module. Time spent is derived on the server from
   navigation timestamps. allowBackNav is enforced.
4. Candidate item DTO never includes answer_key or rationale (add a test that proves it).
5. Frontend player at /attempts/[id]: top bar, item area, bottom bar, navigator drawer, mark for review,
   the SaveQueue store (750 ms debounce, retry, localStorage mirror, flush on pagehide), the
   "open elsewhere / continue here" dialog, renderers for multiple_choice and sata only.
6. Dashboard: drafts list with % complete; "resume or discard" prompt for drafts older than 30 days;
   enable Start on /practice and startNow in the builder.

      
Out of scope: timers and pause (F09), submit/grading/reveal (F10), other renderers (F11).

      
Tests: integration tests for lease takeover, stale clientSeq ignored, locked/other-user access,
unverified user restrictions, answer-key secrecy; frontend tests for the SaveQueue (coalescing, retry).

      
Done when: I can start a set, answer, close the tab, reopen on another browser, take over, and see my
answers restored; all checks pass.

## F09: Timers, pause and resume

Feature F09: Server-authoritative timers, pause and resume.

      
Read first: docs/architecture.md 5.1 (all of it) and 5.3; docs/api.md section 4 (TimerState, /pause,
/resume, ATTEMPT_TIME_EXPIRED, ITEM_LOCKED, PAUSE_LIMIT_REACHED, ATTEMPT_PAUSED).

      
Build:
1. Nclex.Domain/Timing/AttemptTimer: pure functions for start, pause, resume (including the
   pause-overrun rule), item timers, and expiry checks. Everything uses TimeProvider.
2. Expiry enforced three ways: on every write (2 s grace), Hangfire delayed job with timer_epoch,
   and a 60-second sweeper recurring job. Add Hangfire with PostgreSQL storage to Api (client) and
   Worker (server); dashboard only in Development.
3. Exam expiry for now marks the attempt submitted with submit_reason time_expired and locks items;
   grading is added in F10 (leave a clearly named hook).
4. Item-timer expiry locks that item with its current response.
5. POST /pause (break | save_exit, pause limits) and POST /resume; GET item returns 423 while paused.
6. Every attempt response carries TimerState with serverNow.
7. Frontend: AttemptClock with server offset, exam timer and item timer chips, screen-reader
   announcements at 5 and 1 minutes, pause overlay that hides content, Save & Exit in the menu,
   auto-submit at zero, handling of ATTEMPT_TIME_EXPIRED.

      
Out of scope: grading and results (F10).

      
Tests: exhaustive unit tests for AttemptTimer with a fake clock (pause overrun, epochs, item timers);
integration tests for each enforcement path, including a stale Hangfire job doing nothing.

      
Done when: a timed set counts down correctly across refreshes and devices, pause hides content and
freezes time, and expiry finalises the attempt even with the browser closed; all checks pass.

## F10: Grading, results and review

Feature F10: Grading, results and review.

      
Read first: docs/architecture.md 5.5; docs/database.md 2.7 (attempt_results, attempt_category_scores);
docs/api.md section 4 (item submit, POST /submit, GET /result, GET /review); interfaces 3
(IGradingService, IReadinessPolicy).

      
Build:
1. Migration F10_Results: attempt_results and attempt_category_scores.
2. GradingService: grade one item (tutor mode) and finalise an attempt in one transaction (grade all
   ungraded items, write results, category breakdown for every dimension, readiness when a threshold
   exists, update user_question_history). Submit is idempotent. Wire the F09 expiry hook to it.
3. Tutor mode: POST /items/{position}/submit locks, grades and returns the reveal.
   Exam mode: reveals only after submit.
4. GET /attempts/{id}/result and GET /attempts/{id}/review (filter incorrect, flagged, all).
5. Leave an INotificationPublisher call site in the transaction with a no-op implementation
   (real notifications come in F12), and record it in Follow-ups.
6. Frontend: submit confirmation dialog (unanswered and flagged counts), tutor-mode rationale panel,
   /attempts/[id]/results (score, readiness with the disclaimer, breakdown tables, time per item,
   weakest areas) and /attempts/[id]/review with per-option rationale and partial-credit marks.

      
Out of scope: notifications (F12), charts and history (F13), renderers beyond MC/SATA (F11).

      
Tests: grading integration tests for both modes, timed-out blanks, idempotent double submit,
breakdown sums; results page test.

      
Done when: finishing a set shows correct scores and breakdowns, and the review shows why every
option is right or wrong; all checks pass.

## F11: Player renderers for all MVP item types, plus accessibility

Feature F11: Frontend renderers for every MVP item type, exhibits and case studies, with accessibility.

      
Read first: docs/interfaces.md 1, 2 (MVP types), 4 (accessibility contract), 5.3 and 5.4
(ItemRendererProps); docs/api.md section 4 (item and reveal shapes).

      
Build, in nclex-fe/src/features/player/renderers/, one component per type implementing
ItemRendererProps: select_n, matrix_mc, matrix_mr, multiple_response_grouping, dropdown_cloze,
dropdown_table, highlight_text, highlight_table, fill_blank_calc, ordered_response
(dnd-kit with keyboard and tap-to-place). Each one shows reveal marks (correct, incorrect, missed)
without relying on colour alone. Also: the exhibit panel (tables, flowsheets for trend items,
images with alt text, audio/video with captions) and the case-study tabs, plus the strike-through tool.
A component gallery page in development only (/dev/items) showing every renderer with sample data.

      
Out of scope: phase 2 types.

      
Tests: for each renderer, a test for keyboard operation and that onChange emits the correct response
shape; an axe accessibility check in the tests; matrix stacking on narrow screens.

      
Done when: every sample question from F04/F05 can be answered and reviewed in the player using only
the keyboard; all checks pass.

## F12: Notifications (in-app, SSE, email) and reminders

Feature F12: Notifications.

      
Read first: docs/architecture.md 5.5 and 5.6; docs/database.md 2.8; docs/api.md section 6;
docs/interfaces.md 5.5 and 5.6.

      
Build:
1. Migration F12_Notifications: notification_type, notification_category enums; notifications and
   notification_preferences (defaults created at signup and backfilled for existing users).
2. INotificationPublisher implementation: inserts the notification and, according to preferences,
   an email outbox row in the caller's transaction; after commit publishes to the Redis channel
   user:{id}:notifications. Replace the F10 no-op so grading creates result_pass, result_fail or
   result_ready exactly once (unique index).
3. SSE: POST /notifications/stream-ticket and GET /notifications/stream with notification,
   unread_count and ping events; every API replica subscribes to Redis.
4. Feed, unread count, mark read, mark all read, preferences endpoints.
5. Email templates for results; in-app and email security notifications from F03 events.
6. DraftReminderJob (Hangfire recurring) for drafts idle more than 3 days (configurable).
7. Frontend: notification bell with unread badge (SSE with reconnect and 60 s polling fallback),
   dropdown list, /notifications history page, /settings/notifications preferences, deep links
   to results.

      
Out of scope: flag_resolved (F15), streak and goal notifications (phase 2).

      
Tests: integration tests for exactly-once result notifications, preferences respected, SSE delivering
an event published from another scope; frontend tests for badge updates.

      
Done when: finishing a mock exam makes the bell badge update within seconds and an email appears
in Mailpit; all checks pass.

## F13: Performance analytics, history and dashboard

Feature F13: Performance analytics, history and dashboard.

      
Read first: docs/database.md 2.7 (performance_snapshots); docs/api.md section 5 and the history list
in section 4; docs/interfaces.md 5.2 (dashboard, performance, history routes).

      
Build:
1. Migration F13_Snapshots: performance_snapshots.
2. SnapshotRefreshJob enqueued after grading: idempotent incremental upsert per dimension
   (guard with last_attempt_id), plus an admin-only rebuild command.
3. Endpoints: GET /me/performance/summary, /breakdown, /trend (weekly buckets);
   GET /attempts?status=submitted with cursor pagination and myLastAttempt on test sets.
4. Frontend: /dashboard (drafts, recent results, weakest categories, verify banner), /performance
   (breakdown by dimension with accuracy and average time, trend charts with Recharts, accessible
   data tables beside each chart), /history (paginated table linking to results and review).

      
Out of scope: streaks, goals, study planner (phase 2).

      
Tests: job idempotency (running twice gives the same totals), trend bucketing across time zones,
pagination.

      
Done when: after a few attempts, the dashboard and performance pages show correct, consistent numbers;
all checks pass.

## F14: Content authoring and review console

Feature F14: Content authoring and review console (admin).

      
Read first: docs/api.md section 8; docs/database.md 2.4 (rules enforced in the application);
docs/architecture.md 7 (content accuracy); docs/interfaces.md 5.2 (admin routes).

      
Build:
1. Admin endpoints from api.md section 8 for questions, versions, the review workflow
   (draft, in_review, approved, published, rejected; reviewer cannot be the author), retire,
   preview-grade, media presigned uploads to MinIO with alt text/captions, prebuilt test sets
   and banks management, and admin user management (role, plan tier, unlock).
2. Publishing supersedes the previous version and updates current_version_id in one transaction;
   audit events for every admin action.
3. Frontend admin area (role-gated): question list with filters, question editor with a form per
   MVP item type, live candidate preview using the F11 renderers, a "test the key" panel using
   preview-grade, version history, reviewer queue, test set and bank management.

      
Out of scope: flag moderation (F15).

      
Tests: workflow transition rules, self-approval blocked, publishing does not change past attempts
(they keep their question_version_id), role guards.

      
Done when: an author can create a question of any MVP type, a reviewer can approve and publish it,
and it appears in new practice sets; all checks pass.

## F15: Content flags and moderation

Feature F15: Content flags and moderation.

      
Read first: docs/database.md 2.9 (question_flags); docs/api.md sections 7 and 8 (flags);
docs/interfaces.md 5.6 (flag_resolved copy).

      
Build:
1. Migration F15_Flags: flag_reason and flag_status enums; question_flags.
2. Candidate: POST /question-versions/{id}/flags (from the player and the review page, with reason and
   optional comment; duplicate returns 409) and GET /me/flags.
3. Admin: GET /admin/flags queue, PATCH /admin/flags/{id} (assign, triage, resolve, reject with a note).
   Resolving sends a flag_resolved notification to the reporter.
4. Frontend: "Report issue" dialog in the player/review, "My reports" in settings, admin moderation
   queue with a link to open the question version in the editor.

      
Tests: duplicates, permissions, notification on resolve.

      
Done when: a candidate report reaches the admin queue and the candidate is notified when it is resolved;
all checks pass.

## F16: Production readiness

Feature F16: Production readiness.

      
Read first: docs/architecture.md sections 6, 7, 8 and 9.

      
Build:
1. Security pass: review every endpoint against architecture section 6 and fix gaps; security headers
   and CSP for the frontend; secrets from environment/secret store only; dependency vulnerability scan in CI.
2. Observability: OpenTelemetry traces and the metrics and alerts listed in architecture section 9;
   structured logs with requestId, userId, attemptId.
3. Playwright end-to-end tests: sign up and verify; take a tutor set; take a timed exam set with
   pause, resume and submit; resume a draft on a second browser context; receive a result notification.
4. Load test (k6 or NBomber) for autosave and item fetch at 500 concurrent candidates;
   report p95 latencies against the 150 ms target.
5. Dockerfiles for Api, Worker and the frontend; EF Core migration bundle; deployment workflow for
   staging and production (target cloud: ask me, AWS or Azure as in architecture section 8);
   backup and restore runbook.
6. docs/operations.md: environments, configuration, deployment, rollback, on-call checks.

      
Tests: the Playwright suite runs in CI against docker compose.

      
Done when: the end-to-end suite passes in CI, the load test meets targets (or a findings report explains
gaps), and staging deploys from main; all checks pass.

## 6.1 Phase 2 and 3 features (template)

After the MVP is live, use this template for each roadmap item from PRD section 10.2 and 10.3
(drag-and-drop types, bow-tie, hotspot, rationale scoring, CAT mode, notebook and flashcards,
study planner, streaks and leaderboard, educator console, self-assessment, exam-day simulation).

Feature P2-xx: <name>.

      
Read first: <PRD section>, <design doc sections>. If the design docs do not cover this feature in
enough detail, first propose the design additions (tables, endpoints, screens) as a change to the
relevant docs/*.md files, and stop for my approval before planning the code.

      
Build: <numbered list of what to build>.
Out of scope: <what waits>.
Tests: <what must be covered>.
Done when: <observable outcome>; all checks pass.

# 7. Reusable prompts while you read and change the code

Explain a feature (start of your review):

Using docs/features/Fxx-<name>.md as the guide, take me through feature Fxx step by step.
Start with the request flow, then explain each file in the reading order. Pause after each step and
wait for me to say "next" so I can read the code in my editor.

Explain a specific piece of code:

Explain <file path or class/function name>: what it does, why it is designed this way (with the design-doc
reference), what would break if it were removed, and how it is tested. Use simple language.

Change or improve a feature:

In feature Fxx, I want to change: <describe the change and why>.
First tell me which files are affected, any impact on other features or the design docs, and your plan.
Wait for "go". Then implement it on a branch named change/fxx-<short-name> with tests, update the
walkthrough and the design docs if behaviour changed, and stop.

I edited the code myself, review it:

I changed the code in <files or "the current diff">. Review my changes for correctness, consistency with
CLAUDE.md and the design docs, and missing tests. List findings by severity with file and line.
Do not change anything until I say which findings to fix.

Fix a bug:

Bug: <what happened>, expected <what should happen>. Steps to reproduce: <steps>.
Find the root cause first and explain it to me, then write a failing test that reproduces it,
then fix it and show the test passing. Do not change unrelated code.

Resume a feature in a new session:

We are in the middle of feature Fxx on branch feature/fxx-<name>. Read CLAUDE.md, the feature prompt
below, and git log/diff against main to see what is done. Summarise the state and what is left, then
wait for "go".
<paste the original Fxx feature prompt here>

Quiz me (to check my understanding):

Ask me 5 questions about how feature Fxx works, one at a time. After each answer, tell me what I got right,
what I missed, and point me to the file and line that shows it.

Keep the design docs in sync:

Compare the implemented code for features F00 to Fxx with docs/architecture.md, database.md, api.md and
interfaces.md. List every difference. For each, recommend whether to change the code or the doc.
Do not edit anything until I decide.

# 8. Tips for efficient sessions

- One feature per session. Start every feature with a fresh session; long sessions get slower and lose focus. The walkthrough files carry knowledge forward.

- Keep the plan small. If a plan lists more than about 25 files, ask Claude to split the feature into two parts (for example "F08a backend, F08b frontend") and do them one at a time.

- Run the app yourself after each feature. The "How to try it" section of the walkthrough lists the steps. Problems are cheapest to fix while the feature is fresh.

- Commit your own edits before asking Claude for changes, so its diff is easy to separate from yours.

- Don't skip tests to go faster. The graders, timers and grading transaction are where bugs are most expensive; the tests are what make later changes safe.

- When something is unclear in the design, decide and document it. Ask Claude to record the decision in the walkthrough's "Key decisions" section and, if it changes behaviour, in the design docs.